# AI Super LMS Autonomous Build Playbook

Purpose: This document is the operational instruction manual that autonomous AI builder agents follow to construct the complete AI‑native Super LMS platform from architecture to production.

Version: 1.0   |   Generated: 2026-03-09

# 1. Build Philosophy

The Super LMS is built entirely by coordinated AI builder agents. Each builder operates within strict architectural constraints and may only generate artifacts defined by the architecture blueprint. All outputs must pass automated validation gates before promotion.

# 2. AI Builder Roles

| AI Builder | Responsibilities |
| --- | --- |
| Architecture AI | Defines system structure, service boundaries, architecture decision records |
| Schema AI | Generates database schemas, migrations, seed data |
| API AI | Creates service APIs, endpoint contracts, validation rules, event emissions |
| UI Assembly AI | Builds portals and interface pages using predefined APIs |
| Workflow AI | Creates automations, event triggers, notification flows |
| AI Intelligence Builder | Builds tutor, recommendation, grading, and AI prompt systems |
| QA AI | Generates automated tests, validation rules, and safety checks |
| DevOps AI | Creates infrastructure configuration, CI/CD pipelines, and monitoring |

# 3. Mandatory Build Waves

| Wave | Primary Scope |
| --- | --- |
| Wave 1 – Platform Core | Infrastructure, Identity, Authorization, Tenant Model, Database Core |
| Wave 2 – Academic Platform | Institutions, academic structure, courses, sections, enrollments |
| Wave 3 – Learning System | Modules, lessons, assignments, quizzes, submissions, gradebook |
| Wave 4 – AI Learning Core | AI Tutor, AI Content Generation, AI Grading, Recommendations |
| Wave 5 – Intelligence Systems | Student success prediction, teacher insights, parent dashboards |
| Wave 6 – Governance | Security systems, AI governance, audit logging, compliance controls |
| Wave 7 – Global Platform Systems | AI orchestration, integrations, automation systems |
| Wave 8 – Enterprise Platform | Marketplace, white‑label deployments, developer APIs |

# 4. Artifact Templates Produced by AI

Database migration scripts

Service architecture definitions

API specification files

UI page templates

Workflow automation definitions

AI prompt template libraries

Unit and integration tests

Security and compliance policies

CI/CD pipeline configuration

Monitoring and observability dashboards

# 5. Standard AI Builder Prompt Template

Role: <AI Builder Type>

Objective:
Generate <artifact type> for <service name>.

Constraints:
- Must follow Global LMS Architecture Blueprint
- Must not invent new services or schemas
- Must use canonical naming conventions
- Must emit events defined in event architecture

Outputs:
- Primary artifact
- Associated automated test suite
- Documentation summary

# 6. Test Gates

Schema validation and migration success

API contract validation

Permission and access control verification

Event emission verification

AI safety checks and prompt validation

Performance benchmarks

Integration test success

# 7. Promotion Pipeline

Draft → Preview Environment → QA Validation → Staging → Production

# 8. Rules for Autonomous Builders

AI builders must never modify architecture without Architecture AI approval

All generated artifacts must include automated tests

Database schema changes require migration scripts

No direct production deployment without QA approval

All AI prompts must pass governance validation

# 9. Definition of Build Completion

The Super LMS build is considered complete when all service domains are operational, AI intelligence systems function correctly, governance controls pass compliance checks, and the platform can support multi‑tenant global deployments.

# 10. Strategic Outcome

When executed correctly, this playbook enables a fully autonomous AI engineering pipeline capable of building, testing, and deploying the entire AI‑native Super LMS without human engineers.