Super LMS Autonomous
Build Launch Plan

Launch-stage execution plan for the first real AI construction cycle of the 100% AI-created Super LMS

Version 1.0  |  Generated 2026-03-09
Scope: first 30 services, first database migrations, first APIs, first portals, and first working LMS environment
Audience: Founder, AI Build Control Tower, autonomous AI builders, QA and governance reviewers

| Launch objective | Move the Super LMS from architecture into live AI construction through a controlled first build cycle. |
| --- | --- |
| Execution posture | Build only what is dependency-ready, validate aggressively, and promote only after policy, quality, and environment gates pass. |

# 1. Executive Launch Summary

This launch plan is the first operational build program for the Super LMS. It defines exactly what the AI workforce will build first, in what order, through which environments, with which validation gates, and with what success conditions.

The launch plan intentionally does not attempt to build the full platform at once. Instead, it creates the minimum complete backbone required to move from architectural design to an actual working LMS environment: identity, tenancy, academic structure, learning delivery, assessment, first portals, and the earliest AI-ready hooks.

# 2. Launch Philosophy

• Build the smallest complete platform core before adding complexity.

• Preserve canonical service boundaries even if early runtime grouping is practical.

• Create a working end-to-end learning loop quickly: sign-in → course access → lesson view → assignment submission → grade visibility.

• Instrument the system from day one so later intelligence and AI layers are not blind.

• Protect governance early: permissions, auditability, and tenant isolation are launch requirements, not later hardening tasks.

• Treat the first 72 hours as system formation, not polish work.

# 3. First 30 Services to Build

The first launch cohort includes the services required to create the first working LMS environment. These 30 services are drawn from the platform core, academic platform, learning system, participation system, and first AI/governance hooks.

| Service | Wave | Launch Role | Primary AI Builder |
| --- | --- | --- | --- |
| API Gateway | 1 | Unified ingress, routing, request control | DevOps AI |
| Authentication Service | 1 | User login, session creation, access entry | API AI |
| Authorization Service | 1 | Role and scope enforcement | API AI |
| Session Service | 1 | Session lifecycle and revocation | API AI |
| Tenant Service | 1 | Tenant creation and isolation | Schema AI |
| Institution Service | 1 | Institution shell and organizational ownership | API AI |
| Academic Year Service | 1 | Academic calendar ownership | API AI |
| Term Service | 1 | Term lifecycle and activation | API AI |
| Course Catalog Service | 2 | Course-level academic ownership | API AI |
| Section Service | 2 | Section delivery structure | API AI |
| Enrollment Service | 2 | Student linkage into sections | API AI |
| Staff Assignment Service | 2 | Teacher assignment to sections | API AI |
| Cohort Service | 2 | Grouping and grade-band structures | API AI |
| Module Service | 3 | Learning sequence containers | API AI |
| Lesson Service | 3 | Lesson records and delivery structure | API AI |
| Content Block Service | 3 | Lesson content blocks | API AI |
| Content Versioning Service | 3 | Lesson history and rollback | Schema AI |
| Assignment Service | 3 | Assignment objects and rules | API AI |
| Quiz Service | 3 | Quiz delivery objects | API AI |
| Question Bank Service | 3 | Question storage and reuse | API AI |
| Submission Service | 3 | Student work submission flow | API AI |
| Gradebook Service | 3 | Grade recording and visibility | API AI |
| Feedback Service | 3 | Teacher and AI feedback channel | API AI |
| Attendance Service | 3 | Attendance records | API AI |
| Discussion Service | 3 | Basic classroom communication | API AI |
| Messaging Service | 3 | Direct communication threads | API AI |
| Notification Service | 3 | Delivery of system alerts | Workflow AI |
| Event Intake Service | 4 | Cross-platform event capture | Workflow AI |
| Prompt Template Service | 4 | AI prompt registry foundation | AI Intelligence Builder |
| Audit Log Service | 4 | Immutable build and user action evidence | Security AI |

# 4. Launch Order by Execution Stage

| Stage | Services | Why This Stage Exists |
| --- | --- | --- |
| Stage A — Platform Entry | API Gateway, Authentication, Authorization, Session | No service should exist for users until access control is reliable. |
| Stage B — Tenant and Academic Skeleton | Tenant, Institution, Academic Year, Term | The LMS needs organizational boundaries before courses and users can operate meaningfully. |
| Stage C — Academic Delivery Core | Course Catalog, Section, Enrollment, Staff Assignment, Cohort | Creates the structural school model required for a real LMS. |
| Stage D — Learning Objects | Module, Lesson, Content Block, Content Versioning | Makes course delivery visible and teachable. |
| Stage E — Assessment Loop | Assignment, Quiz, Question Bank, Submission, Gradebook, Feedback | Creates the first instructional evidence cycle. |
| Stage F — Participation and Communication | Attendance, Discussion, Messaging, Notification | Adds day-to-day classroom operations. |
| Stage G — Telemetry and Trust | Event Intake, Prompt Template, Audit Log | Ensures early observability, AI readiness, and evidence trails. |

# 5. First Database Migration Set

The launch plan begins with a disciplined migration program. These migrations establish the first durable skeleton of the platform.

| Migration ID | Creates / Changes | Required Before |
| --- | --- | --- |
| 001_platform_extensions | extensions, migration tracking, basic platform metadata | all later migrations |
| 002_tenant_org_core | tenants, institutions, campuses, departments, programs | tenant and institution APIs |
| 003_identity_core | users, user_profiles, sessions | authentication and session services |
| 004_access_control | roles, permissions, role_permissions, user_role_assignments | authorization service |
| 005_academic_calendar | academic_years, terms, grade_levels, cohorts | calendar and cohort services |
| 006_course_structure | courses, course_sections, section_teachers, enrollments | academic delivery services |
| 007_learning_content | modules, lessons, lesson_versions, content_blocks, files | lesson delivery |
| 008_assessment_core | assignments, rubrics, quizzes, question_banks, questions | assessment services |
| 009_submissions_and_grades | submissions, grades, feedback_items | grading loop |
| 010_participation_and_comms | attendance_sessions, attendance_records, discussions, messages, notifications | participation services |
| 011_events_and_audit | event_log, audit_logs | telemetry and trust controls |
| 012_ai_prompt_foundation | ai_prompt_templates | prompt template service |

# 6. First API Surface

The initial API surface must be sufficient to support the first portals and the first end-to-end learning workflow.

| Domain | Initial Endpoints | Used By |
| --- | --- | --- |
| Authentication | POST /auth/login; POST /auth/logout; POST /auth/refresh | student portal, teacher portal |
| Users & Access | GET /users/{id}; GET /users/{id}/permissions; POST /admin/users/{id}/roles | admin flows, session-aware UI |
| Tenant / Institution | POST /tenants; POST /institutions; POST /institutions/{id}/academic-years; POST /terms/{id}/activate | admin setup |
| Courses | POST /courses; POST /sections; GET /sections/{id}/learning-map | teacher workspace, student portal |
| Learning Content | POST /modules; POST /lessons; POST /lessons/{id}/publish; GET /lessons/{id} | teacher workspace, student portal |
| Assessment | POST /assignments; POST /quizzes; POST /quizzes/{id}/attempts | teacher workspace, student portal |
| Submissions | POST /submissions; GET /submissions/{id}; POST /grades | student portal, teacher workspace |
| Participation | POST /attendance; POST /discussions; POST /messages; GET /notifications | teacher workspace, student portal |
| Telemetry & Governance | POST /events; GET /audit; GET /ai/prompts | control tower, governance views |

# 7. First Working Portals

The launch does not require full-feature portals. It requires the first usable role-based interfaces that prove the LMS can function.

| Portal | First Launch Purpose | Minimum Pages | Data Dependencies |
| --- | --- | --- | --- |
| Student Portal | Access courses, view lessons, submit work, view released grades | login, dashboard, course page, lesson page, assignment page, submission page, grade view | auth, sections, lessons, assignments, submissions, grades, notifications |
| Teacher Workspace | Create courses, publish lessons, create assignments, grade submissions, mark attendance | login, dashboard, course builder, lesson builder, assignment builder, grading queue, attendance page | auth, roles, courses, sections, lessons, assignments, submissions, grades, attendance |
| Admin Launch Console | Complete initial tenant and institution setup | tenant setup, institution setup, academic year and term setup, user roles | tenant, institution, academic_year, term, users, permissions |

# 8. First Working LMS Environment

| Environment | Launch Objective | Required State |
| --- | --- | --- |
| Preview | Prove one generated service can deploy safely | health checks passing, migration success, service reachable |
| Development | Integrate first 30 services into one shared environment | core APIs accessible, seed data loaded, portals connected |
| QA | Validate login, course flow, lesson delivery, assignment submission, grade release | automated tests passing, policy checks active |
| Staging | Rehearse production with realistic release controls | rollback path verified, observability live, canary readiness |
| Production | Not full launch yet; reserved for the first founder-approved pilot | tenant isolation verified, audit trails active, incident controls ready |

# 9. Launch Success Criteria

• A user can sign in securely and receive correct scoped permissions.

• A tenant and institution can be created and configured.

• An academic year and term can be activated.

• A teacher can create a course, section, module, lesson, and assignment.

• A student can access a lesson and submit an assignment.

• A teacher can review a submission and release a grade.

• Notifications and events are emitted for major actions.

• Audit evidence exists for sensitive actions.

• The first student and teacher portals are operational in at least one shared environment.

# 10. The First 72 Hours

The first 72 hours are the most important formation window. The goal is not feature abundance. The goal is irreversible momentum with clean system foundations.

| Time Window | Primary Focus | Concrete Outputs | Gate to Continue |
| --- | --- | --- | --- |
| Hours 0–12 | Control Tower boot and repo initialization | repo skeleton, manifests loaded, service queue initialized, environment secrets mapped | control tower can assign first jobs |
| Hours 12–24 | Platform core generation | API gateway, auth, authz, session service skeletons, first migrations | login flow and migration chain render valid |
| Hours 24–36 | Tenant and institution foundation | tenant APIs, institution APIs, academic calendar entities, seed roles | tenant creation works in preview |
| Hours 36–48 | Academic shell | course, section, enrollment, staff assignment services | teacher can see course structure in development |
| Hours 48–60 | Learning delivery foundation | module, lesson, content block, versioning services; first student lesson page | lesson publish and lesson retrieval work |
| Hours 60–72 | Assessment loop | assignment, submission, gradebook, feedback plus first grading queue | end-to-end submission and grade release work in QA |

# 11. Build Control Tower Responsibilities During Launch

| Control Tower Function | Launch Behavior | Escalation Trigger |
| --- | --- | --- |
| Build Queue Manager | prioritize first 30 services according to dependency order | service attempts to build before dependency is ready |
| Validation Engine | run schema, API, event, and test gates after each generation batch | any failed gate blocks promotion |
| Artifact Registry | store generated schemas, routes, logic, tests, and deployment configs | missing artifact set or inconsistent version |
| Failure Detection | watch for repeated generation failures, contract mismatches, migration errors | three consecutive failures on one service |
| Rebuild Engine | invalidate bad artifacts and regenerate from last clean manifest state | validation failure after rebuild |
| Promotion Manager | move only validated services from draft to preview to QA | manual founder hold or governance violation |

# 12. Founder Approval Points

| Approval Moment | What the Founder Reviews | Decision Options |
| --- | --- | --- |
| End of Hours 24 | platform core health, login readiness, migration stability | continue / hold / rebuild |
| End of Hours 48 | tenant + academic shell readiness, service quality trend | continue / reprioritize / freeze |
| End of Hours 72 | first end-to-end LMS loop readiness | advance to portal hardening / return to repair |
| Before staging | rollback readiness, audit visibility, environment parity | approve / require more QA |
| Before first pilot tenant | security, privacy, guardian policy readiness, operational monitoring | approve pilot / delay launch |

# 13. Immediate Risks and Mitigations

| Risk | Why It Matters Early | Mitigation |
| --- | --- | --- |
| Schema drift | breaks every downstream service | lock migration order and prevent out-of-band changes |
| Authz shortcuts | creates hidden security debt immediately | centralize permission checks in authorization service only |
| Portal logic leakage | UI becomes source of truth instead of services | bind portals only to approved APIs |
| AI too early | can distract from core LMS loop before foundations exist | limit AI at launch to prompt registry and event hooks |
| Telemetry gaps | later intelligence systems become blind | activate event intake and audit logs from the first cycle |
| Overbuilding | slows actual launch by trying to do everything at once | keep first 72 hours limited to the first working loop |

# 14. Strategic Result of This Launch Plan

If executed correctly, this launch plan will produce the first living form of the Super LMS: a working multi-tenant educational platform with secure sign-in, academic structure, learning delivery, assessment flow, event capture, auditability, and founder-visible control.

That is the moment the system stops being a blueprint and becomes an actual AI-built product.

End of Autonomous Build Launch Plan